## Slide 1
SPRINT 257 SHOWCASE
Team Griffin

## Slide 2
SPRINT 257
8
User stories
35
Story points
EPICS
ORD-24385 ORD-24701 ORD-25317 ORD-25610 | ECom P2O Data Analytics for ecom Fixed Add New flow build. Griffin- Salesforce SIT Migration to Partial Copy sandbox. Tech Design - Enhance Display of plans to show speed data where available and show plans available based on meeting speed threshold-tech design Ecom Add New Flow Messaging - tech design
SPRINT GOAL
KEY ACHIEVEMENTS
SPILL OVER
Implemented Data Analytics For ecomm flow.
Delivered capabilities related to Data Analytics
Tech Design for DSQ
Tech Design for Agent Messaging

## Slide 3
Stories
Dev Stories:
ORD-25312 - Data Analytics - Ecom Fixed Flow- Appointments Page
ORD-25313 - Data Analytics - Ecom Fixed Flow- Service setup
ORD-25314 - Data Analytics - Ecom Fixed Flow
ORD-25551 - Tech Design for DSQ
ORD-25612 - Tech Design for Agent Messaging
Tech Tasks:
ORD-19468 - Enable Fixed Add New Synth Monitoring in Prod
ORD-25572 - Salesforce SIT migration to Partial copy Sandbox
ORD-25676 - QA: Fixed Add New T.COM Flow -Future Dated PCD- Order Review page changes